Scrum Meeting Notes 11-5-2021

* Agenda
  + Product/sprint backlog
  + Deliverables
  + Recommendations
  + Future Sprint discussion
* Raj says the issue with Twitter, returning final data with aayush. Hitting endpoint and giving data but when you look for next data, sends bad info, needed if-else statement to fix the problem.
* Twitter search returns good data to interpret and better than what is expected.
* Needs someone to look at martin’s code and change his code to use controllers, there are a few overlapping genre names. Needs Martin’s code to send as an API, works, but needs to return the same thing Twitter returns
* Mark needs to build igdb code as a controller and make sure it works.
* Raj changed variable names in Mark's code, and extended a few things properly.
* Discussing Heroku deployment, need to get necessary things for Heroku
* Product backlog, each individual needs to add their specific tasks into the full product backlog
* On Sunday, we need to get the sprint stuff in, product backlog update, and working product
* The recommendation needs to be thought about
* Right now, only genre works, the next sprint needs to pull from all other APIs, pull from the platform. Overlaps such as multiple platforms should work with filtering recommendations.
* Find other categories that we can recommend from besides what we have, the rating is only recommending highest rated
* Need to discuss specific recommendations, such as recommendation per user ie user puts in favorite category and developer and spits it out.
* Recommendation limited to what we can pull from the APIs
* Needs to do product backlog properly
* Sprint 2 includes recommendations
* Since we have progressed forward with the project, everybody knows what direction the product is going so we know where to go
* Sprint 3 may include adding twitch
* Before Sunday, we should discuss recommendations based on endpoints, aim for 2ish recommendations
* Talk about accessibility features
* Make sure to focus on product backlog!!!